# Kavach — Implementation Plan

Oct 4, 2026 · @Lakshmi

Kavach ships as one Python service on Nebius: a Telegram webhook and Mini App API in front of the channel-agnostic core that already passes 55 tests. The rest is the model, Tavily, storage and Mini App layers, built in six phases to submit on Oct 29, 2026.

## Architecture

Kavach architecture · 3 clients, 1 service, 4 backing services

Requests pass the auth edge and the channel adapter before the core sees them; models feed signals and explanations, but only the Policy box chooses an outcome.

## Components

The safety core is built and tested; the work left is adapters around it, and none of them may decide an outcome.

| Component | Owns | Status |
| --- | --- | --- |
| core/policy.py | The only place outcomes and actions are decided; precedence rules 1–5 | Built, tested |
| core/pipeline.py | Case lifecycle: redact, extract, decide, act; confirmation requests with nonce, expiry, single use | Built, tested |
| core/redaction.py | Masks OTP, card, account, UPI, IFSC, PAN, phone, password before any outbound call | Built, tested |
| core/vault.py | Guardian-approved verifiers bound to a channel ID; optional self-shared phone | Built, tested (in memory) |
| core/audit.py | Append-only redacted log with a keyed HMAC content digest | Built, tested (in memory) |
| channels/telegram.py | Telegram parsing, buttons, webhook secret and Mini App initData validation | Built, tested (fixtures only) |
| app/ (FastAPI) | Webhook route, Mini App API, static Mini App files, expiry sweeper | To build |
| adapters/http.py | Real HttpClient for Telegram with timeouts and retries | To build |
| models/ | Nano / Nano Omni extractor, Super replier, Ultra evidence explainer on Token Factory | To build |
| evidence/tavily.py | Sanitized-claim search, domain allowlist, date check, cached demo advisory | To build |
| store/ | SQLite persistence for vault, cases, requests, audit | To build |
| miniapp/ | Setup, Circuit-Breaker screen, consent, history, routing panel | To build |
| bench/ | 30 dev + 60 held-out synthetic cases, runner, metrics report | To build |

## Request flow

Three entry points reach the service; every one is authenticated before the core sees it.

### 1. Parent forwards a message (POST /tg/webhook)

- Check the X-Telegram-Bot-Api-Secret-Token header in constant time; reject on mismatch.

- Answer Telegram with 200 at once and run the check as a background task, so Telegram never retries.

- TelegramChannel.parse_inbound builds an InboundMessage; the pipeline rejects anyone who is not the bound parent.

- Media only: download the file by file_id to a temp path, send it to Nano Omni (or ASR then Nano), delete the file.

- redact() masks identifiers; only the redacted text goes to any model or to Tavily.

- Nano returns RiskSignals as schema-validated JSON; invalid twice means Pause.

- policy.decide() picks the outcome and actions.

- Actions run in a fixed order: confirmation request, Circuit-Breaker button, guardian alert.

- Tavily searches the sanitized claim; Ultra writes the evidence summary and reasons; Super writes the explanation around the fixed template.

- Reply to the parent, write the audit entry, store the case.

### 2. Verifier taps Yes or No (callback_query)

- Same webhook secret check.

- Parse kv:c|r:<request_id>:<nonce> and the actor's Telegram ID.

- Load the request; ignore it unless the actor, nonce, expiry and single-use checks all pass.

- Mark it consumed, run policy.apply_confirmation, notify the parent and audit.

- A sweeper every 30 seconds expires unanswered requests and escalates to the guardian.

### 3. Parent opens the Mini App (/app/pause?case=<id>)

- The page sends Telegram.WebApp.initData to POST /api/session.

- The server validates the HMAC with the bot token and the auth_date age, then issues a short session cookie.

- The API returns the case only if the signed user is that case's parent: headline, recorded message, callback number, recovery steps.

- The one-tap call is a tel: link to the contact's self-shared number; the URL never carries a phone number.

## Data model and storage

Six SQLite tables behind a Store protocol hold everything; raw messages and media are never written to disk.

| Table | Key columns | Never stores | Retention |
| --- | --- | --- | --- |
| family | family_id, parent_name, language, guardian_contact_id, recorded_message_ref, escalation_rule | Location, routines, bank details | Until the family deletes it |
| contact | contact_id, family_id, name, relationship, approved_by_guardian, is_guardian, phone (optional), phone_self_shared | A phone not shared by its owner | Until removed by the guardian |
| identity | contact_id, channel, user_id, bound_at | Telegram usernames or profile data | With its contact |
| case | case_id, reporter_id, redacted_text, signals JSON, outcome, history, high_risk, identity_route_verified, created_at | Raw text, media, unmasked numbers | 30 days |
| confirmation_request | request_id, case_id, claimed_contact_id, expected_verifier_id, nonce, expires_at, consumed_at | Answers from anyone but the expected verifier | With its case |
| audit | at, case_id, event, detail JSON (redacted), content_digest (HMAC) | Plain hashes of content | 30 days |

The Store protocol keeps core/ free of SQL: the in-memory classes used by the tests stay as one implementation and store/sqlite.py is the other. SQLite sits on a mounted volume; if the Serverless Endpoint has no persistent volume, the same code runs on a Nebius VM (see Risks).

## Repo layout and interfaces

New folders wrap the existing slice; core/ gains only two protocols and never imports a vendor SDK.

kavach/
  channels/      base.py, telegram.py, fake.py            (built)
  core/          policy, pipeline, redaction, vault,
                 audit, templates, models                  (built)
                 + store.py      Store protocol
                 + explain.py    Explainer / Replier / EvidenceSource protocols
  adapters/      http.py         httpx client for Telegram
  models/        nemotron.py     extractor (Nano/Omni), replier (Super),
                                 explainer (Ultra) via Token Factory
                 schemas.py      JSON schemas for every model output
  evidence/      tavily.py       sanitized search, allowlist, date check, cache
                 allowlist.yaml  official domains
  store/         sqlite.py       Store implementation + migrations
  app/           main.py         FastAPI: /tg/webhook, /api/*, /app/*, /healthz
                 sweeper.py      expires requests every 30 s
                 settings.py     env-based config, no defaults for secrets
  miniapp/       index.html, pause.html, setup.html, history.html, app.js
  bench/         cases/dev/*.json, cases/heldout/*.json, run.py, report.py
  deploy/        Dockerfile, endpoint.yaml
  tests/         existing 55 + new adapter, store, API and bench tests

The new protocols, so models stay advisory:

class Explainer(Protocol):   # Ultra
    async def explain(self, redacted_text: str, signals: RiskSignals,
                      evidence: list[Evidence]) -> Explanation: ...
    # Explanation = summary, reasons, citation_relevance. No outcome field.

class Replier(Protocol):     # Super
    async def reply(self, template: str, explanation: Explanation,
                    language: str) -> str: ...

class EvidenceSource(Protocol):  # Tavily
    async def search(self, sanitized_claim: str) -> list[Evidence]: ...

## Build schedule

Build roadmap · 6 phases, 6 gates, Oct 5–29

A phase starts only when the previous gate passes; the gate criteria are in Testing and acceptance gates. The official deadline (Oct 30, 10:30 PM IST) leaves one day of buffer after G6.

## Phase tasks

Each phase ends on a gate that is checked on a real phone, not only in tests.

### Phase 1 — Verify capabilities (Oct 5–7)

- ☐ List Token Factory models via /v1/models; record exact IDs for Nano, Nano Omni, Super, Ultra

- ☐ Send one synthetic voice clip and one video clip to Nano Omni; note the ASR fallback if it fails

- ☐ Schema-validated JSON test call on each model

- ☐ Tavily search with an include-domains list; confirm results carry a date

- ☐ Deploy a hello-world container to a Nebius Serverless Endpoint; check for a persistent volume

- ☐ Create the bot with BotFather, set the webhook with a secret token, open a test Mini App page

### Phase 2 — Live Telegram loop (Oct 8–12)

- ☐ app/main.py: webhook route, secret check, 200-then-background handling, /healthz

- ☐ adapters/http.py: httpx client with timeouts and one retry

- ☐ store/sqlite.py + Store protocol; switch the pipeline from in-memory dicts

- ☐ Verifier binding: /start <invite code> binds a Telegram ID to a guardian-approved contact

- ☐ Self-shared phone via a request_contact button, parsed by parse_self_shared_phone

- ☐ Expiry sweeper task

### Phase 3 — Models and evidence (Oct 13–17)

- ☐ models/nemotron.py: extractor, replier, explainer behind the protocols; JSON schemas in models/schemas.py

- ☐ Media path: download, Omni or ASR, transcript redaction, temp-file delete

- ☐ evidence/tavily.py: sanitized claim builder, allowlist, date filter, Extract for one quoted line

- ☐ Cached demo advisory (dated) plus a live refresh endpoint

- ☐ Per-check trace: models called, latency, tokens, cost in rupees

### Phase 4 — Mini App (Oct 18–21)

- ☐ /api/session with server-side initData validation

- ☐ Circuit-Breaker page: headline, recorded message player, one-tap tel: call, recovery checklist

- ☐ Setup page: add verifiers, record and approve the message, language, escalation rule, consent

- ☐ History page: cases, rule fired, routing panel, redaction before/after view

### Phase 5 — Benchmark and hardening (Oct 22–25)

- ☐ Write 30 dev cases, then 60 held-out cases; freeze held-out before the run

- ☐ bench/run.py: systems A and B with everything held constant except family verification

- ☐ bench/report.py: the metrics table, latency p50, cost per check

- ☐ Native-speaker review of Telugu and Hindi templates

- ☐ Optional, 1-day timebox: OpenShell egress policy

### Phase 6 — Demo and submission (Oct 26–29)

- ☐ Record the 3-minute demo on synthetic data with the cached advisory

- ☐ README: architecture, security, redaction and retention boundaries, cost table

- ☐ Devpost page, repo link, video; submit Thu Oct 29

## Deployment, config and secrets

One container image runs on a Nebius Serverless Endpoint behind HTTPS; every secret comes from the environment and the app refuses to start without it.

| Setting | Purpose | Where it lives |
| --- | --- | --- |
| TELEGRAM_BOT_TOKEN | Bot API calls and initData validation | Endpoint secret |
| TELEGRAM_WEBHOOK_SECRET | Checked on every webhook call | Endpoint secret |
| NEBIUS_API_KEY | Token Factory calls (OpenAI-compatible, https://api.tokenfactory.nebius.com/v1/) | Endpoint secret |
| TAVILY_API_KEY | Evidence search | Endpoint secret |
| AUDIT_HMAC_KEY | Keyed audit digest, at least 16 bytes | Endpoint secret |
| MODEL_NANO, MODEL_OMNI, MODEL_SUPER, MODEL_ULTRA | Exact model IDs recorded in Phase 1 | Plain env |
| MINI_APP_URL | https base for Mini App buttons | Plain env |
| DB_PATH | SQLite file on the mounted volume | Plain env |

The container is Python 3.13 slim with FastAPI, uvicorn, httpx and the OpenAI SDK, running as a non-root user. Logs carry case IDs and rule names only, never message text. The webhook URL is set once with setWebhook including secret_token.

## Testing and acceptance gates

The 55 existing safety tests must stay green on every commit; each phase adds its own layer and one gate.

| Layer | What it proves | Tool |
| --- | --- | --- |
| Unit (existing) | Policy precedence, single-use requests, redaction, keyed audit, initData | pytest, FakeChannel |
| Store | SQLite and in-memory stores pass the same contract tests | pytest, parametrized |
| API | Webhook rejects a bad secret; Mini App API rejects bad initData and other parents' cases | FastAPI TestClient |
| Model adapters | Invalid JSON retried once then Pause; Ultra output has no outcome field | Recorded responses, no live calls in CI |
| Leak check | No planted OTP, account, card, UPI or password reaches a model, Tavily, a log or a reply | pytest with a recording HTTP stub |
| End to end | The three demo scenarios on a real Telegram account | Manual script, screen-recorded |
| Benchmark | A vs B on 60 held-out cases | bench/run.py |

| Gate | Pass when |
| --- | --- |
| G1 Capabilities known | Model IDs recorded; a fallback chosen for anything that failed |
| G2 Live loop | "Mom, it's Ravi" on two real phones: Ravi taps Reject, parent sees Likely scam |
| G3 Grounded replies | Digital-arrest clip gives Likely scam, a dated advisory or the "still verify" line, reply in Telugu |
| G4 Circuit-Breaker | Button opens the Mini App; recording plays; call button dials the shared number |
| G5 Numbers | Benchmark report generated; 0 false Identity route verified; 0 leaks |
| G6 Submitted | Video, repo and Devpost page live by Oct 29 |

## Risks and fallbacks

Every risk below has a fallback that keeps the demo story intact; none of them touch the policy core.

| Risk | Signal | Fallback |
| --- | --- | --- |
| Nano Omni not available for audio/video | Phase 1 test call fails | NVIDIA ASR, then Nano on the transcript |
| Serverless Endpoint has no persistent volume | Phase 1 check | Same container on a Nebius VM |
| Telugu or Hindi reply quality is poor | Native review in Phase 5 | Fixed templates carry the meaning; explanation in English |
| Tavily returns no dated official advisory | Empty or undated results | Kavach says identity verification is still required; no forced citation |
| Model JSON invalid | Schema check fails twice | Pause and verify |
| Telegram media size limit on the demo clip | Upload fails in Phase 1 | Trim the clip |
| Schedule slips | A gate missed by more than one day | Cut the history page and OpenShell first; never cut the verification flow or the benchmark |